**Project Work Timeline**

|  |  |
| --- | --- |
| **Week** | **Work** |
| 01 | Project planning, design back end |
| 02 | Sketch front end, design database-diagram |
| 03 | Database creation full in mySQL |
| 04 | Create all basic webpages, data entry page, footer, header, link all |
| 05 | Sorting and filters coding PHP+HTML |
| 06 | User access controls, comments |
| 07 | Data entry of books and others |
| 08 | Creating pop-ups, animations, auto timings |
| 09 | Testing and Bug fixing, Presentation preparation |